APPLICATION REFERENCE: 22/01077/LBC Proposal: 	Dismantling, rebuilding and repair of grade II listed drinking fountain and trough in new location. Installation of 1.2m high railings
Location: 	Land opposite The White Hart, 701 Heywood Old Road, Middleton, OL10 2QL


Part I - Particulars of Application 
Date of Application: 11 November 2022
Part II - Particulars of decision
Date of Granted: 12 April 2023 

GRANTED SUBJECT TO CONDITIONS

Herewith the supporting documentation in relation to the discharge of planning conditions for the application ref: 22/01077/LBC 













APPLICATION REFERENCE: 22/01077/LBC

	No.
	Condition(s):
	Supporting Documents/Comments:
	Source:
	Date of Discharge of Condition:

	1
	“The development must be begun not later than three years beginning with the date of this permission”
	Construction on site to commence  11/09/2023
	RBC
	

	2
	This consent relates to the following plans and documents 

-Location Plan - 04 Rev A 
 -Elevations Plan - A1/200****/04 
 -Proposed Relocation of Trough Site Plan - Scheme -03 Rev D 
 -Heritage Statement by JW Conservation, dated August 2022 

The works shall be carried out in complete accordance with these plans and documents hereby approved. 
 
 Reason: For the avoidance of doubt and to ensure a satisfactory standard of works in accordance with the policies contained within the adopted Rochdale Core Strategy, the saved Rochdale.

	The drawings as listed form part of the contract with the contractor and will be therefore adhered to.

	RBC
	

	3
	No development shall commence until a detailed schedule covering dismantling, storage, repairs and reconstruction of the structure, including timeframes, has been submitted to and approved in writing by the local planning authority. This schedule shall also include a detailed photographic survey of the structure. The works shall be carried out in accordance with this approved schedule. 
 
 Reason: In order to ensure public benefits of the scheme are delivered and to ensure a 
satisfactory appearance in the interests of visual amenity in accordance with Policies 
P2, P3 and DM1 of the adopted Rochdale Core Strategy and the requirements of the National Planning Policy Framework.
	Submitted. 
	
	

	4
	No development shall commence until designs for an interpretation board to be located 
near to the relocated fountain (or incorporated within any railings) shall be submitted to and approved in writing by the local planning authority. The board shall be installed in accordance with the approved details within 6 months following the relocation of the fountain. 
 
 Reason: In order to ensure public benefits of the scheme are delivered, and to ensure satisfactory appearance in the interests of visual amenity in accordance with Policies P2, P3 and DM1 of the adopted Rochdale Core Strategy and the requirements of the National Planning Policy Framework.
	Commissioned awaiting preview. 
	
	

	5
	Notwithstanding the indicative details shown on the proposed plans, prior to their installation, full details including scaled drawings and proposed materials for any railings shall be submitted to and approved in writing by the local planning authority. 
Thereafter the railings shall be installed in accordance with the approved details. 
 
 Reason: In order to ensure a satisfactory appearance in the interests of visual amenity,in accordance with Policies P2, P3 and DM1 of the adopted Rochdale Core Strategy and the requirements of the National Planning Policy Framework. 
	Attached to application separately. Submitted via planning portal
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